Progress Report

- Increment 3 -

Group #4

# 1) 	Team Members

Jordan Rydzinski		JR22F		jrydzinskii

Parker Lee			pjl22		pjlee03

Bao Tran			BT24D		22tranb

Ingrid Perez-Velazquez		IP22E		Ingriidpv

Aidan Mahoney			ABM21D	amahoney23

2) 	Project Title: Webkins

Web application targeted towards animal lovers that offers several features to learn. The goal is to use different animal live cams to implement a geoguessr game and a species guessing game. An interactive zoo web application using python.

3) 	Accomplishments and overall project status during this increment

During this incremen, gameplay was tightened and the UI was made uniform. Bug/error testing was performed on all game modes to ensure they functioned as intended. Navigation buttons were added to allow all pages of the site to be accessible. An account system was added so that users can save progress and highscores.

Species guessing game (Bao Tran):

- Converted game into session-based gameplay with multiple rounds and final summary screen

- Added streak tracking and improved scoring system based on performance

- Implemented leaderboard display with persistent high scores

- Expanded hint system (habitat, category, first letter) and integrated it into gameplay flow

- Improved UI with progress indicators (round progress, blur progress, session progress)

Zooguessr game (Ingrid):

- Implemented 5 round challenge mode

- Implemented the classic game mode

- Implemented scoring and distance computations

ZooGuessr (Parker)

- Updated UI to style of main page

- Added home/exit navigation buttons

- Fixed play again button functionality

- Fixed home button nav for species guessing page

- Added more animals to the database to enhance replay value

- Replaced the random animal selection with a shuffled algorithm to ensure animals aren’t duplicated in a single cycle

- Added logic to prevent the same animal from appearing back to back when the deck reshuffles

- Updated photo window to properly display differing aspect ratios

- Misc

  - Fixed home button nav for species guessing page

  - Added home/exit navigation button for Explorer Map page

FlaskApplication (Aidan)

- Converted the project structure into a flask application for more dynamic refreshing of webpages, unit testing, route handling, and local database storage.

- Installed pytest to handle comprehensive code coverage.

- Allowed for necessary server side logic for user authentication and score tracking

- A single main application handles the routing and logic for all games and website features connecting them all to the central database.

SQLLite

- SQLLite replaced supabase when it came to account management

- Single main database for authenticating users and tracking points

- Removed dependency on third party provided and allowed for greater storage of users.

Jinja2

- HTML files are converted into Jinja2 templates for dynamic rendering of user information and scores

Nginx

- Setup reverse proxy forwarding all requests to Guincorn application on port 8000

- Added security headers preventing http access, MIME-sniffing, injection attacks, being embedded in other websites iframes, control over how much information is sent to the browser.

Security

- Added automated security updates/upgrades if available

- Added SSH hardening removing root login and requiring key-based login

- Configured the UFW to restrict incoming traffic to only port 22 and port 443.

Testing

- Added unit testing through pytest

- Added coverage to page rendering for logged in and logged out users

- Added coverage for valid and invalid user registration.

- Added coverage for user login with valid and invalid credentials

- Added coverage to session logout and session clearing

- Added coverage for score submission and retrieval via APIs.

- Added coverage for the routing of all three games.

4) 	Challenges, changes in the plan and scope of the project and things that went wrong during this increment

Please describe here in detail:

- anything that was challenging during this increment and how you dealt with the challenges

- any changes that occurred in the initial plan you had for the project or its scope. Describe the reasons for the changes.

- There were multiple issues getting the web server to be properly configured with our github repository and nginx. The webserver would return 403 errors a lot when accessing directories without a index.html. The addition of a central landing page solved this problem. Another challenge was running mapping.py with all its dependencies on the server as attempting to use pip3 or package-python3 did not work for all the libraries mapping.py depended. The solution was creating and activating a python virtual environment inside the directory. This allowed us to successfully generate mapping.html. In addition we ran into problems creating webhooks that would listen for any commits made to the github repository and clone those changes to the server’s repository. This problem will be handled in the next iteration, and the solution for this iteration was a simple bash script that would run every 5 minutes. Another challenge was managing game state across multiple rounds for the species guessing game. Ensuring correct updates for score, streak, and session progress required careful handling of variables and reset logic. This was resolved by restructuring the game flow to clearly separate round-based and session-based states.

Aidan. A challenge with this increment was changing our account management from supabase to local SQLlite database. While this change gave us more flexibility with how our account system works and removed a potential dependency, the refactoring required proved to be extensive and the benefit of local storage was outweighed by the time required to refactor the project. This change not only required changing the logic of how a user registers and logins, but also changed the entire structure of the project as I converted the project to a flask application. This broke all the html and js links in the three games.

Parker - There was also issues with state carrying over between game modes (phantom buttons appearing in wrong modes). To fix this, I implemented UI resetting at the top of the startRound() and selectMode() functions.

5) 	Team Member Contribution for this increment

Please list each individual member and their contributions to each of the deliverables in this increment (be as detailed as possible). In other words, describe the contribution of each team member to:

a) 	Progress Report:

Jordan -
	Bao -

Aidan - Accomplishments, and Challenges

Parker - Accomplishments, plans for next increment, challenges

b) 	the requirements and design document, including the sections they wrote or contributed to

Aidan -  Operating Enviroment, Assumptions and Dependencies.

Bao -

Parker - Functional Requirements, Non-functional Requirements,

c) 	IT document

Ingrid -

Bao -

Parker - Platforms, APIs, databases

Aidan - Platforms,APIs, and databases, Execution-based functional testing

d) 	the source code (be detailed about which parts of the system each team member contributed to and how)

Aidan -  Refactored the entire source code to use our SQLlite database for account management and score tracking. This involved changing the logic that tracked users scores as well as registration and login logic. Created auth.py app.py which handle the authentication of users and the routing of users through the application.

Parker - Updated UI of ZooGuessr page, added home/exit navigation buttons, updated animal database/animal selection, general bug fixing

Bao - Redesigned Species Guessing Game into a multi-round session system; implemented scoring, streak tracking, leaderboard display, and hint system integration; improved UI feedback and game flow logic.

Jordan - Updated UI of map page to be inline with rest of site

e) 	the video or presentation

Parts recorded individually

Compiled by Parker

6) 	Plans for the next increment

There were bugs introduced by transition to Flask app, like nav buttons being broken and images not loading. These would need to be fixed in future.

7) 	Stakeholder Communication

Dear Stakeholders of Webkinz,

It is with great pride I can announce that webkinz is now fully completed and ready for the public to enjoy. During these past few weeks our team focus and smoothing out the UI/UX experience of our website and its games. Each game now has a fully built out ui and additional features such as challenges and timed rounds.

Additionally we have a fully implemented user registration and score tracking system. Users can now register with our website and their information is stored locally on our server’s database. This database is also tied to points scored during our games, so users can now view their highest scores and quickest times.

We have also greatly expanded the database of animals and information about them that is displayed during our games, and the Species Guessing Game now provides detailed information, hints, and clues to users.

Our plans for the future are to continue to expand the database of animals we use for our games so our users are always learning something new. We will also implement features allowing users to upload profile pictures, social networking features, and even competitive multiplayer modes. We are excited to bring this product before you and we hope we can continue to count on your support.

8) 	Link to video

https://youtu.be/JcOrnkhb6vU